Acceptance Testing (UAT).

UAT Execution & Report Submission

| Date | 20 January 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS76912 |
| Project Name | HematoVision: Advanced Blood Cell Classification Using Transfer Learning |
| Maximum Marks | 2 Marks |

1. Purpose of Document

The purpose of this document is to summarize the test coverage, defect status, and open issues of the HematoVision: Advanced Blood Cell Classification Using Transfer Learning project at the time of release to User Acceptance Testing (UAT).

It provides an overview of defect resolution by severity level and the execution status of test cases across all major functional modules of the HematoVision system.

2. Defect Analysis

This report shows the number of resolved or closed defects identified during testing of the HematoVision application and how they were resolved across severity levels.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 2 | 1 | 0 | 0 | 3 |
| Duplicate | 0 | 1 | 1 | 0 | 2 |
| External | 1 | 0 | 0 | 0 | 1 |
| Fixed | 6 | 4 | 3 | 2 | 15 |
| Not Reproduced | 0 | 1 | 0 | 0 | 1 |
| Skipped | 0 | 0 | 1 | 0 | 1 |
| Won’t Fix | 0 | 1 | 1 | 0 | 2 |
| Totals | 9 | 8 | 6 | 2 | 25 |

Severity Definition

- Severity 1 – Critical (system crash, model failure)

- Severity 2 – Major (incorrect prediction, upload failure)

- Severity 3 – Minor (UI issues, formatting)

- Severity 4 – Trivial (text/visual alignment)

3. Test Case Analysis

This report shows the number of test cases executed for each HematoVision module and their status.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Image Upload & Validation | 12 | 0 | 1 | 11 |
| Flask API & Integration | 10 | 0 | 1 | 9 |
| CNN Model Prediction | 15 | 0 | 2 | 13 |
| Dataset Handling | 6 | 0 | 0 | 6 |
| Results Display UI | 8 | 0 | 1 | 7 |
| Error Handling & Logging | 5 | 0 | 0 | 5 |
| Total | 56 | 0 | 5 | 51 |