Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 January 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS76912 |
| Project Name | HematoVision: Advanced Blood Cell Classification Using Transfer Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Image Upload | USN-1 | As a user, I can upload a blood cell image through the web interface for analysis | 3 | High | Team |
| Sprint-1 | Image Upload | USN-2 | As a user, I can view a preview of the uploaded blood cell image before prediction | 2 | Medium | Team |
| Sprint-1 | Model Integration | USN-3 | As a system, I can send the uploaded image to the CNN model for classification | 3 | High | Team |
| Sprint-1 | Prediction | USN-4 | As a user, I can receive predicted blood cell type with confidence score | 3 | High | Team |
| Sprint-1 | UI Results | USN-5 | As a user, I can view classification results clearly on the interface | 2 | High | Team |
| Sprint-2 | Dataset Handling | USN-6 | As a system, I can load and preprocess blood cell images for training | 3 | Medium | Team |
| Sprint-2 | Model Training | USN-7 | As a developer, I can train the VGG16 transfer learning model on dataset | 5 | High | Team |
| Sprint-2 | Model Evaluation | USN-8 | As a developer, I can evaluate model accuracy and performance metrics | 3 | Medium | Team |
| Sprint-2 | Storage | USN-9 | As a system, I can store prediction results for later review | 2 | Low | Team |
| Sprint-2 | Error Handling | USN-10 | As a user, I receive error messages if image upload or prediction fails | 2 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 Feb 2026 | 06 Feb 2026 | 20 | 06 Feb 2026 |
| Sprint-2 | 20 | 6 Days | 08 Feb 2026 | 13 Feb 2026 | 18 | 14 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 15 Feb 2026 | 20 Feb 2026 | 20 | 20 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 22 Feb 2026 | 27 Feb 2026 | 19 | 28 Feb 2026 |

Velocity  – HematoVision

Team velocity per sprint ≈ 20 story points

Average velocity per day:

AV=Sprint DurationVelocity=620=0.3

Burndown Chart:

The burndown chart illustrates the remaining story points across the sprint duration for the HematoVision project. The planned line shows the ideal rate of task completion, while the actual line represents the team's real progress. The chart indicates consistent reduction in remaining work, demonstrating steady development progress with minor deviation near the sprint end.