Sprint Planning – HematoVision

Story Point Scale

- 1 – Very Easy

- 2 – Easy

- 3 – Moderate

- 5 – Difficult

Sprint 1 – Data & Model Foundation

Epic 1: Data Collection

- Dataset Acquisition (USN1) – 2

- Data Loading & Directory Structuring (USN2) – 1

Epic 2: Data Preparation

- Image Resizing & Normalization (USN3) – 3

- Data Augmentation (USN4) – 3

- Train-Test Split (USN5) – 2

Epic 3: Model Initialization

- Load Pre-trained Model (VGG16/ResNet) (USN6) – 3

- Freeze Base Layers & Add Custom Layers (USN7) – 5

Total Story Points in Sprint 1

2 + 1 + 3 + 3 + 2 + 3 + 5 = 19

Sprint 2 – Training, Evaluation & Deployment

Epic 4: Model Training & Evaluation

- Model Compilation (Optimizer, Loss, Metrics) (USN8) – 2

- Model Training with Early Stopping (USN9) – 5

- Performance Evaluation (Confusion Matrix, F1-score) (USN10) – 3

- Model Saving (USN11) – 1

Epic 5: Flask Application Development

- Create HTML Upload Interface (USN12) – 3

- Integrate Model with Flask Backend (USN13) – 5

- Display Prediction + Confidence Score (USN14) – 3

Total Story Points in Sprint 2

2 + 5 + 3 + 1 + 3 + 5 + 3 = 22

Total Story Points

Sprint 1 = 19
Sprint 2 = 22

Total = 41

Number of Sprints = 2

Velocity = 41 / 2 = 20.5 ≈ 20 Story Points per Sprint

Team Velocity

Your team’s velocity is approximately 20 Story Points per Sprint.